CONFIDENTIAL BUSINESS PROPOSAL

# AI Intelligence Module

A secure, source-grounded AI assistant for the Client's business management system

| Proposal detail | Value |
| --- | --- |
| Prepared for | Client Management Team |
| Prepared by | AGI Innovations Private Limited |
| Proposal date | 25 September 2026 |
| Estimated delivery | 3-5 weeks from approved data readiness |
| Implementation fee | USD 2,500 / PKR equivalent at invoice date |

Give authorised users faster access to approved business knowledge and permitted operational information - without compromising branch, role or data boundaries.

# 1. Executive Summary

AGI Innovations proposes a controlled AI Intelligence Module integrated into the Client's existing business management system. The assistant retrieves answers from approved documents and permitted business records, allowing natural-language search and summaries while preserving user and branch permissions.

This is a RAG solution, not a new model trained from scratch.

Users receive source-referenced answers from approved material.

Branch and role controls remain in force.

The module assists users; it does not replace human decision-making.

# 2. Included Scope

The v1 module includes an integrated chat experience, ingestion/indexing of approved documents and agreed records, role/branch-aware retrieval, source citations, safe fallback, read-only insights, testing and administrator handover.

Ask questions across approved SOPs, policies, product information and internal knowledge.

Summarise relevant permitted records and operational information.

Guide users to the relevant process, record or source document.

Test against real Client questions before controlled launch.

# 3. Data Security & Guardrails

Only sources approved by the Client's nominated data owner will be indexed. Retrieval follows existing permissions. The initial release will not create, change, approve or post business transactions.

Source references help users verify responses.

The assistant can decline when approved sources do not support an answer.

Human users and designated approvers remain responsible for business decisions.

Extensive data cleansing and private/on-premise model infrastructure require separate scope.

# 4. Delivery Plan

Estimated delivery is three to five weeks: Week 1 discovery and source/permission design; Weeks 2-3 build and integration; Week 4 evaluation and refinement; Week 5 controlled launch if required.

The Client nominates a project owner and AI data owner.

The Client provides approved source documents, user groups and access decisions.

The Client validates a practical set of real business questions for UAT.

# 5. Commercial Proposal

| Commercial item | Value |
| --- | --- |
| AI Intelligence Module - one-time implementation | USD 2,500 / PKR equivalent at invoice date |
| Implementation period | 3-5 weeks from approved data readiness |
| Included post-launch support | 30 calendar days of remote warranty support for delivered-scope defects |
| Taxes | Excluded; charged as required by law |

## Payment Schedule

| Milestone | Share | Amount |
| --- | --- | --- |
| Kickoff and AI discovery | 50% | USD 1,250 |
| UAT-ready solution | 30% | USD 750 |
| Controlled launch and handover | 20% | USD 500 |

## Recurring services

Model/API usage, cloud hosting, vector database, domain and third-party service charges are excluded and charged separately based on selected providers and actual usage.

# 6. Acceptance & Next Decision

The solution is accepted when it demonstrates the agreed core use cases, observes permission controls, returns source-referenced responses where relevant, and completes the jointly approved evaluation questions.

## Recommended Decision

Approve the AI Intelligence Module, nominate the project and data owners, and schedule the discovery session to confirm sources, access controls and the evaluation question set.

| For AGI Innovations Private Limited | For the Client |
| --- | --- |
| Authorised Signatory Name: __________________________ Date: __________________________ | Authorised Signatory Name: __________________________ Date: __________________________ |