CONFIDENTIAL BUSINESS PROPOSAL

# Integrated ERP & AI Business Management System

A secure multi-branch ERP platform with a grounded AI Intelligence Module

| Proposal detail | Value |
| --- | --- |
| Prepared for | Client Management Team |
| Prepared by | AGI Innovations Private Limited |
| Proposal date | 25 September 2026 |
| Phase 1 delivery | 8 weeks from project kickoff |
| Phase 2 delivery | 3-5 weeks after approved data readiness |

A phased operating platform that enables independent branch operations, central visibility and safe access to approved business knowledge through AI.

# 1. What the Client Is Building

The Client requires one cloud-based business management system for multiple branches. Islamabad, Lahore and Karachi will operate within their own data boundaries, while approved management users can see consolidated information. A second phase will add an AI assistant that retrieves answers from approved company material and permitted ERP data.

Single source of truth for sales, stock, service, procurement and finance operations.

Branch-level data separation, permissions and reporting.

Consolidated management dashboards for authorised leadership users.

Faster access to approved knowledge through a source-grounded AI assistant.

# 2. Phase 1 - Multi-Branch ERP

Phase 1 converts the current ERP experience into a production-ready platform for Islamabad, Lahore and Karachi. It includes central data persistence, secure authentication, role/branch controls, sales, inventory, procurement, service, finance, reports, migration assistance, UAT, training and launch support.

Branch users see only assigned records by default.

Management can receive consolidated visibility without unrestricted user access.

Additional branches follow the same governed model and are separately configured.

# 3. Phase 2 - AI Intelligence Module

The AI module is a controlled retrieval-augmented generation (RAG) assistant, not a new model trained from scratch. It retrieves approved documents and permitted ERP data at answer time and provides source references.

ERP-integrated chat interface and approved document/SOP ingestion.

Role- and branch-aware retrieval with safe fallback when support is missing.

Read-only v1 search, summaries and operational insights; no autonomous transaction edits or approvals.

Joint evaluation against agreed business questions and administrator handover.

# 4. Delivery & Governance

Phase 1 runs for eight weeks. Phase 2 requires a further three to five weeks after approved data readiness. The Client provides a project owner, branch key users, an AI data owner, approved sources, a permissions matrix and timely UAT feedback.

ERP discovery and blueprint: Week 1; build, UAT and go-live: Weeks 2-8.

AI data/guardrail workshop: Phase 2 Week 1; build, evaluation and controlled launch: Weeks 2-5.

Scope changes require written approval with delivery and cost impact.

# 5. Commercial Proposal

| Investment | Fee | Included |
| --- | --- | --- |
| Phase 1: Multi-Branch ERP | PKR 1,200,000 | Initial Islamabad, Lahore and Karachi rollout. |
| Phase 2: AI Intelligence Module | USD 2,500 / PKR equivalent at invoice date | Controlled RAG assistant, ERP integration, access controls, evaluation and launch. |
| Taxes | Excluded | Applicable taxes charged as required by law. |
| Recurring services | Excluded | LLM/API, hosting, vector database and third-party service charges. |

## Payment Schedule

| Milestone | Phase 1 ERP | Phase 2 AI |
| --- | --- | --- |
| Kickoff & discovery | 40% - PKR 480,000 | 50% - USD 1,250 |
| UAT-ready solution | 40% - PKR 480,000 | 30% - USD 750 |
| Go-live & handover | 20% - PKR 240,000 | 20% - USD 500 |

# 6. Assumptions, Support & Next Decision

Each phase includes 30 calendar days of remote warranty support for delivered-scope defects. Additional branches, third-party integrations, extensive historical migration, private/on-prem model hosting, autonomous AI actions and ongoing services are separately scoped.

## Recommended Decision

Approve Phase 1, nominate the Client project owner and branch key users, and schedule the discovery workshop. Approve Phase 2 after the data sources, access matrix and AI evaluation questions are validated.

| For AGI Innovations Private Limited | For the Client |
| --- | --- |
| Authorised Signatory Name: __________________________ Date: __________________________ | Authorised Signatory Name: __________________________ Date: __________________________ |